# AI Conflict Detection & CSP Recommendation Engine Implementation Plan

For agentic workers: REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development (recommended) or superpowers:executing-plans to implement this plan task-by-task. Steps use checkbox (- [ ]) syntax for tracking.

Goal: Implement a Constraint Satisfaction Problem (CSP) recommendation engine and AI conflict detection workflow across ClassSpace's backend controllers, reservation form, and calendar views, resolving dead-end conflict alerts and fixing the asymmetric weekly conflict bug.

Architecture: Layered Procedural MVC: check_conflict.php acts as the deterministic gatekeeper; ai_suggest_controller.php acts as the CSP recommendation engine finding open intervals (07:00–21:00) and peer rooms; reserve_script.js and calendar_script.js provide interactive AI recommendation cards with 1-click auto-apply.

Tech Stack: PHP 8.x (PDO), MySQL 8.x, Vanilla JavaScript (ES6+ async fetch), Vanilla CSS (Custom Properties tokens).

## Global Constraints

- Runtime: PHP 8.x with PDO MySQL; zero external Composer packages or heavy third-party dependencies.

- Operating Hours: Institutional day bounds are 07:00 to 21:00 in 30-minute intervals.

- Database Driver: Must use prepared PDO queries with parameter binding via includes/database_include.php.

- Styling: Vanilla CSS conforming to existing global.css design system tokens (light/dark theme compatibility).

- Testing: Automated CLI PHP verification scripts placed in tests/ directory with exit code 0 on success.

## File Structure & Responsibilities

| File Path | Action | Responsibility |
| --- | --- | --- |
| app/controllers/check_conflict.php | Modify | Fix asymmetric weekly-vs-one-time check (Issue #8); return has_suggestions: true. |
| app/controllers/ai_suggest_controller.php | Create | CSP engine finding free gaps in target room and available peer rooms in same hall; heuristic scoring. |
| tests/test_check_conflict_weekly_fix.php | Create | Automated verification for bidirectional conflict detection. |
| tests/test_ai_suggest_controller.php | Create | Automated verification of CSP recommendation payload and scoring order. |
| app/views/reserve_view.php | Modify | Add #ai-suggestions-container skeleton markup. |
| public/js/reserve_script.js | Modify | Fetch AI suggestions on conflict; implement 1-click applySuggestion(). |
| public/css/reserve_style.css | Modify | Glassmorphic card styling, AI badges, and smooth entrance animations. |
| app/views/calendar_view.php | Modify | Add calendar inspector modal container. |
| public/js/calendar_script.js | Modify | Flag double-booked same-room collisions with warning badge; inspector modal. |
| public/css/calendar_style.css | Modify | Styling for calendar conflict badges and inspector dialog. |

## Tasks

### Task 1: Fix Asymmetric Weekly Conflict Check & Attach Suggestion Signal

Files:

- Modify: app/controllers/check_conflict.php

- Create: tests/test_check_conflict_weekly_fix.php

Interfaces:

- Consumes: $_GET['room_id'], $_GET['start'], $_GET['end'], $_GET['type'], $_GET['date'], $_GET['dow'].

- Produces: JSON { "conflict": bool, "available": bool, "has_suggestions": bool, "message": string }.

- Step 1: Write automated failing test script Create tests/test_check_conflict_weekly_fix.php to simulate checking a weekly booking on a day with an existing one-time reservation in the database.

- Step 2: Run test to confirm failure Execute php tests/test_check_conflict_weekly_fix.php and verify it fails (as weekly query currently ignores schedule_day).

- Step 3: Modify app/controllers/check_conflict.php Update the weekly check query to also detect overlapping future one-time reservations (schedule_day >= CURDATE() AND LOWER(DAYNAME(schedule_day)) = ?). Add 'has_suggestions' => true to conflict response payloads.

- Step 4: Run test to verify success Re-run php tests/test_check_conflict_weekly_fix.php and confirm exit code 0.

- Step 5: Git commit Commit message: fix(reservations): bidirectional weekly conflict check and suggestion signal (#8)

### Task 2: Build the CSP Recommendation Engine Controller

Files:

- Create: app/controllers/ai_suggest_controller.php

- Create: tests/test_ai_suggest_controller.php

Interfaces:

- Consumes: $_GET['room_id'], $_GET['date'], $_GET['dow'], $_GET['start'], $_GET['end'], $_GET['type'], $_GET['capacity'].

- Produces: JSON { "success": true, "conflict_detected": true, "ai_summary": string, "suggestions": array }.

- Step 1: Write automated test for CSP suggestions Create tests/test_ai_suggest_controller.php asserting that when room 14 is conflicted, the controller returns a 200 JSON payload with suggestions array containing valid alternative times or rooms.

- Step 2: Run test to verify failure Execute php tests/test_ai_suggest_controller.php and verify failure (file does not yet exist).

- Step 3: Implement app/controllers/ai_suggest_controller.php

  - Implement operating hour discretization (07:00 to 21:00, 30-min steps).

  - Implement Phase 1: Free gap interval detection for the conflicting room.

  - Implement Phase 2: Candidate room search within the same hall with $\text{capacity} \ge \text{target}$ and $\text{status} = \text{'available'}$.

  - Implement Phase 3: Heuristic penalty scoring function: $$\text{Penalty} = (\Delta_{\text{time}} \times 1.0) + (\text{DiffHall} \times 60) + (\Delta_{\text{cap}} \times 0.5) + (\text{Mismatch} \times 40)$$

  - Implement Phase 4: AI narrative generator producing contextual reasoning for each suggestion.

- Step 4: Run test to verify passing Execute php tests/test_ai_suggest_controller.php and verify exit code 0 and valid suggestions output.

- Step 5: Git commit Commit message: feat(ai): implement CSP slot and room recommendation controller

### Task 3: Integrate AI Suggestions & 1-Click Apply into Reservation View

Files:

- Modify: app/views/reserve_view.php

- Modify: public/js/reserve_script.js

- Modify: public/css/reserve_style.css

Interfaces:

- Consumes: JSON response from ai_suggest_controller.php.

- Produces: Dynamic DOM cards #ai-suggestions-container with click handler applySuggestion(index).

- Step 1: Add HTML skeleton markup Add <div id="ai-suggestions-container" class="ai-suggestions-container" style="display:none;"></div> in app/views/reserve_view.php beneath #conflict-warning.

- Step 2: Add styles in public/css/reserve_style.css Add CSS tokens for .ai-suggestions-container, .ai-card, .ai-badge, .btn-apply-suggestion, with smooth entrance transitions and light/dark theme variables.

- Step 3: Update public/js/reserve_script.js

  - Modify checkConflicts(): When res.conflict is true, trigger fetch('../controllers/ai_suggest_controller.php?' + params).

  - Render suggestion cards inside #ai-suggestions-container.

  - Implement applySuggestion(suggestion): Automatically update #hall-select, #room-select, #schedule-start, #schedule-end, display toast alert, and trigger checkConflicts().

  - When res.conflict is false, hide #ai-suggestions-container.

- Step 4: Manual browser validation Open reservation form, select an occupied slot, verify AI recommendation cards appear, click "Apply Suggestion", and verify inputs update cleanly.

- Step 5: Git commit Commit message: feat(reservations): interactive AI suggestion cards and 1-click apply

### Task 4: Add Calendar Double-Booking Badges & AI Slot Inspector

Files:

- Modify: app/views/calendar_view.php

- Modify: public/js/calendar_script.js

- Modify: public/css/calendar_style.css

Interfaces:

- Consumes: allSchedules and myPending arrays in calendar_script.js.

- Produces: Visual .conflict-tag badges on calendar cells and #cal-inspector-modal.

- Step 1: Add inspector modal markup to app/views/calendar_view.php Insert modal dialog markup with title, event details, and "Find Alternative with AI" button.

- Step 2: Add CSS in public/css/calendar_style.css Add styling for .cal-event.has-conflict, .conflict-badge-pill, and modal styling.

- Step 3: Update public/js/calendar_script.js

  - In renderWeek(): Detect when multiple events share the exact same room_name with overlapping time ranges, attaching .has-conflict class and a warning indicator.

  - Add click listener on events to open the inspector modal with pre-configured parameters.

  - Add "Find Alternative with AI" action that redirects to reserve_view.php with pre-filled room and date query params.

- Step 4: Manual browser validation Navigate to calendar_view.php, inspect overlapping bookings, and test the AI alternative redirection.

- Step 5: Git commit Commit message: feat(calendar): visual double-booking conflict badges and AI inspector modal

### Task 5: End-to-End System Verification & Audit Update

Files:

- Modify: .ai/docs/issues.md

- Modify: .ai/docs/components/reservations.md

- Modify: .ai/docs/decisions.md

- Step 1: Execute all unit and regression tests Run php tests/test_check_conflict_weekly_fix.php and php tests/test_ai_suggest_controller.php.

- Step 2: Update DeepInit Documentation Mark Issue #8 as RESOLVED in .ai/docs/issues.md and add Architectural Decision Record ADR-006: Heuristic Constraint Satisfaction Problem Engine for Conflict Resolution in .ai/docs/decisions.md.

- Step 3: Run citation verification Run python .ai/verify_citations.py to ensure 100% citation resolution across documentation layers.

- Step 4: Git commit & push Commit message: chore(docs): mark issue 8 resolved and document CSP architecture