# Room Photos 404 and Visual Variety Implementation Plan

For agentic workers: REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development (recommended) or superpowers:executing-plans to implement this plan task-by-task. Steps use checkbox (- [ ]) syntax for tracking.

Goal: Eliminate all browser console 404 network errors and provide visually diverse, authentic photography across all campus rooms and buildings on the dashboard.

Architecture: Replace the broken per-room 404 request pattern (rooms/{id}.jpg) with a zero-404 hierarchical asset resolver in homepage_script.js. The resolver prioritizes specialized room types (Computer Labs, Crime/Forensic Labs, AI Data Center, Nursing Skills, Library, Function Halls), then building identity halls (Plaridel, Melchora, Rizal, Balagtas, Ople, Hotel, Gym), with graceful curated fallback.

Tech Stack: Vanilla JavaScript (ES6+), PHP 8+, SVG / JPEG visual assets, PHPUnit/Smoke Test Suite, Puppeteer.

## Global Constraints

- Preserve all 17 items in the Functionality Preservation Matrix in tests/test_homepage_redesign_smoke.php.

- Do not remove wireImageFallbacks or fallbackUsed (required by the test contract).

- Zero console 404 errors when the user homepage loads.

- Visual authenticity: Cards must display distinct, appropriate photography reflecting their room type or building instead of a single identical stock photo.

### Task 1: Establish Diverse Room & Building Asset Library

Files:

- Create: public/images/rooms/ directory

- Create: public/images/types/computer_lab.jpg

- Create: public/images/types/science_lab.jpg

- Create: public/images/types/lecture_hall.jpg

- Create: public/images/types/library.jpg

- Create: public/images/types/data_center.jpg

- Create: public/images/types/event_hall.jpg

- Create: public/images/halls/balagtas.jpg

- Create: public/images/halls/ople.jpg

- Create: public/images/halls/rizal.jpg

- Test: tests/test_image_assets_smoke.php

Interfaces:

- Produces: Standardized asset paths under public/images/ and public/images/types/ for halls and room categories.

- Step 1: Write test verifying required asset files exist

<?php

// tests/test_image_assets_smoke.php

$requiredAssets = [

'public/images/example.jpg',

'public/images/gym.png',

'public/images/hotel.jpeg',

'public/images/melchora.jpg',

'public/images/plaridel.jpeg',

'public/images/types/computer_lab.jpg',

'public/images/types/science_lab.jpg',

'public/images/types/lecture_hall.jpg',

'public/images/types/library.jpg',

'public/images/types/data_center.jpg',

'public/images/types/event_hall.jpg'

];

foreach ($requiredAssets as $relPath) {

$fullPath = __DIR__ . '/../' . $relPath;

if (!file_exists($fullPath)) {

throw new RuntimeException("Missing asset: " . $relPath);

}

}

echo "PASS: All required image assets exist.\n";

- Step 2: Run test to verify it fails

Run: php tests/test_image_assets_smoke.php Expected: FAIL with "Missing asset: public/images/types/computer_lab.jpg"

- Step 3: Generate/create the high-resolution category and building images

Create public/images/types/ and public/images/rooms/ directory. Generate high-quality assets using generate_image or high-fidelity curated photography for each academic room archetype (Computer Lab, Forensic/Science Lab, Modern Lecture Hall, University Library, AI Data Center, Campus Event Hall, and missing Hall facades).

- Step 4: Run test to verify it passes

Run: php tests/test_image_assets_smoke.php Expected: PASS with "PASS: All required image assets exist."

- Step 5: Commit assets

git add public/images/ tests/test_image_assets_smoke.php

git commit -m "feat: add authentic campus room category and building photo assets"

### Task 2: Implement Zero-404 Hierarchical Photo Resolver

Files:

- Modify: public/js/homepage_script.js:15-55

- Test: tests/test_homepage_redesign_smoke.php

Interfaces:

- Consumes: room.room_type, room.hall_name, room.room_name

- Produces: roomPhoto(room) returning a valid, non-404 URL matching room type or building hall

- Step 1: Write test verifying zero-404 resolver logic

Add test assertions in tests/test_homepage_redesign_smoke.php checking that roomPhoto maps specialized room types (Computer Labs, Crime Labs, Data Center, Event Halls) and building halls (Plaridel, Melchora, Rizal, Balagtas, Ople, Hotel, Gym) without unverified 404 URLs.

- Step 2: Run test to verify current behavior

Run: php tests/test_homepage_redesign_smoke.php Expected: Current tests pass, but asset mapping assertions require the new resolver logic.

- Step 3: Update roomPhoto(room) in public/js/homepage_script.js

Implement the hierarchical mapping:

const HALL_PHOTOS = {

gym: "../../public/images/gym.png",

hotel: "../../public/images/hotel.jpeg",

melchora: "../../public/images/melchora.jpg",

plaridel: "../../public/images/plaridel.jpeg",

rizal: "../../public/images/types/lecture_hall.jpg",

balagtas: "../../public/images/types/lecture_hall.jpg",

ople: "../../public/images/types/science_lab.jpg",

conference: "../../public/images/types/event_hall.jpg"

};

const TYPE_PHOTOS = {

"computer lab": "../../public/images/types/computer_lab.jpg",

"cisco lab": "../../public/images/types/computer_lab.jpg",

"it department": "../../public/images/types/computer_lab.jpg",

"ai data center": "../../public/images/types/data_center.jpg",

"crime lab": "../../public/images/types/science_lab.jpg",

"forensic room": "../../public/images/types/science_lab.jpg",

"firing range room": "../../public/images/types/science_lab.jpg",

"psychology testing r": "../../public/images/types/lecture_hall.jpg",

"nursing skills": "../../public/images/types/science_lab.jpg",

"library": "../../public/images/types/library.jpg",

"event": "../../public/images/types/event_hall.jpg",

"function hall": "../../public/images/types/event_hall.jpg",

"reception": "../../public/images/hotel.jpeg",

"lecture": "../../public/images/types/lecture_hall.jpg"

};

function roomPhoto(room) {

const rawType = String(room?.room_type ?? "").trim().toLowerCase();

const rawHall = String(room?.hall_name ?? "").trim().toLowerCase();

const rawName = String(room?.room_name ?? "").trim().toLowerCase();

if (rawHall === "gym" || rawName === "gym") {

return "../../public/images/gym.png";

}

// 1. Specialized Room Type

if (TYPE_PHOTOS[rawType]) {

return TYPE_PHOTOS[rawType];

}

// 2. Hall Building Photo

if (HALL_PHOTOS[rawHall]) {

return HALL_PHOTOS[rawHall];

}

// 3. Fallback to generic example

return PLACEHOLDER_IMAGE;

}

- Step 4: Run test to verify it passes

Run: php tests/test_homepage_redesign_smoke.php Expected: PASS

- Step 5: Commit changes

git add public/js/homepage_script.js

git commit -m "fix: implement zero-404 hierarchical room photo resolver"

### Task 3: Synchronize Mockup Prototypes

Files:

- Modify: mockups/iteration_1_pro_max_dark.html

- Modify: mockups/iteration_1_pro_max_light.html

- Modify: mockups/option_1_collegiate.html

Interfaces:

- Produces: Prototypes showing matching diverse room photos across Computer Lab, Multimedia Hall, Forensic Room, and Lecture Halls.

- Step 1: Update mockups to reference the new diverse room category assets Replace identical image paths with the corresponding room category photos (types/computer_lab.jpg, types/science_lab.jpg, types/lecture_hall.jpg, melchora.jpg, plaridel.jpeg).

- Step 2: Commit mockup updates

git add mockups/

git commit -m "docs: synchronize prototype mockups with diverse room photography"

### Task 4: End-to-End Verification with Headless Browser

Files:

- Test: tests/test_console_errors_e2e.js (Puppeteer script)

Interfaces:

- Consumes: Live PHP server on localhost / mock HTML page

- Produces: 0 console errors, 0 failed network requests, verified distinct image URLs

- Step 1: Write Puppeteer script testing for console 404s and image variety Create script to listen to response and console events, asserting that no requests return HTTP 404 and that rendered card images contain at least 4 distinct image URLs.

- Step 2: Execute E2E verification Run: node tests/test_console_errors_e2e.js Expected: 0 console errors, 0 HTTP 404 responses, diverse image distribution confirmed.

- Step 3: Run the full PHP smoke test suite Run: php tests/test_homepage_redesign_smoke.php Expected: All 6 sections and all 17 matrix items pass with exit code 0.

- Step 4: Commit verification script

git add tests/test_console_errors_e2e.js

git commit -m "test: add e2e test verifying zero 404s and image diversity"